QA Gate Review Package

AI-Assisted Requirement Analysis — Refinement/LOE Gate

| Document Type | QA Refinement/LOE Gate Review |
| --- | --- |
| Prepared By | QA Lead |
| Date | 2026-09-26 |
| Sprint Target | [Insert Sprint #] |
| Status | Reference + Working Template |

Table of Contents

Section 0: Reusable AI Prompt	3

Section 1: Scope of This Review	3

Section 2: STORY-101 — Biometric Login for Mobile App	4

2.1 Draft AC	4

2.2 AC Gap Analysis	4

2.3 Testability Blockers	4

2.4 Testing Scope & Type	4

2.5 Effort — 3 QA Persons	5

2.6 RTM — Test Cases	5

2.7 Business Impact	5

2.8 Verdict	6

Section 3: STORY-102 — Export Transaction History as PDF	7

3.1 Draft AC	7

3.2 AC Gap Analysis	7

3.3 Testability Blockers	7

3.4 Testing Scope & Type	7

3.5 Effort — 3 QA Persons	8

3.6 RTM — Test Cases	8

3.7 Business Impact	8

3.8 Verdict	8

Section 4: STORY-103 — Push Notification for Price Drop Alerts	9

4.1 Draft AC	9

4.2 AC Gap Analysis	9

4.3 Testability Blockers	9

4.4 Testing Scope & Type	9

4.5 Effort — 3 QA Persons (provisional, pending unblock)	10

4.6 RTM — Test Cases	10

4.7 Business Impact	10

4.8 Verdict	10

Section 5: STORY-104 — Admin Dashboard — Bulk User Deactivation	11

5.1 Draft AC	11

5.2 AC Gap Analysis	11

5.3 Testability Blockers	11

5.4 Testing Scope & Type	11

5.5 Effort — 3 QA Persons	12

5.6 RTM — Test Cases	12

5.7 Business Impact	12

5.8 Verdict	12

Section 6: STORY-105 — Real-Time Chat Typing Indicator	13

6.1 Draft AC	13

6.2 AC Gap Analysis	13

6.3 Testability Blockers	13

6.4 Testing Scope & Type	13

6.5 Effort — 3 QA Persons	14

6.6 RTM — Test Cases	14

6.7 Business Impact	14

6.8 Verdict	14

Section 7: Consolidated Summary	15

Recommended Action Order	15

# Section 0: Reusable AI Prompt

Use this prompt verbatim in any AI assistant (or as a review checklist for a human QA lead) to repeat this analysis for future stories.

As QA Lead, conduct static testing on these User Story and its draft Acceptance Criteria BEFORE it is marked Ready for Sprint (Refinement/LOE gate). - AC Gap Analysis — Do not assume AC is complete. Flag missing scenarios, requirement files (XDS, Figma, etc.), ambiguities, and edge cases against the story's own stated scope (not just the drafted AC). - Testability Blockers — Test accounts, environment/tool access (New Relic/Kibana/Raptor/etc.), device/platform coverage (state exact count of platforms/devices), and status of any linked dependencies (3rd-party/Head-End/Back-End/API) (must be Done to finalize estimate). - Testing Scope & Type — Functional, regression, integration, UI/visual, analytics/data validation, etc. - Effort for 3 QA persons — Assume mix, parallel work, split rationale stated. - Test Cases — RTM format: [AC Ref ¦ TC ID ¦ Technique (EP/BVA/Decision Table/State Transition/Error Guessing/Checklist Based) ¦ Steps ¦ Expected Result ¦ Severity S1-S2 (S1=blocks release, S2=major)]. One TC per existing AC scenario (happy path) and Error Handling/Accessibility/Reporting if available (N/A if not). PLUS additional TCs (state type of testcase: negative/edge cases/etc.) for every gap identified in step 1, explicitly tagged "GAP — not in AC." - Business Impact — Value of testing this + risk of NOT testing adequately. - Ready/Blocked Verdict — Explicit, with a stated threshold (e.g., no open blocking dependencies AND ≥80% AC-to-TC traceability AND zero unresolved S1 gaps). User Story: [PASTE STORY TITLE, DESCRIPTION, DRAFT AC, LINKED ARTIFACTS (Figma/XDS/API docs), DEPENDENCY STATUSES, TARGET PLATFORMS HERE]

# Section 1: Scope of This Review

Five dummy backlog stories were submitted for Refinement/LOE gate review:

| ID | Title |
| --- | --- |
| STORY-101 | Biometric Login for Mobile App |
| STORY-102 | Export Transaction History as PDF |
| STORY-103 | Push Notification for Price Drop Alerts |
| STORY-104 | Admin Dashboard — Bulk User Deactivation |
| STORY-105 | Real-Time Chat Typing Indicator |

# Section 2: STORY-101 — Biometric Login for Mobile App

User Story As a returning mobile user I want to log in using Face ID / Fingerprint So that I can access my account faster without typing my password every time

Linked Artifacts

- Figma Login_Biometric_v3

- XDS AUTH-API-v2.1.yaml

- Dependency: Backend biometric token service — In Progress

## 2.1 Draft AC

- Given biometric enabled, when app opens, then biometric prompt appears instead of password field.

- Given biometric succeeds, then user navigates to Home.

- Given biometric fails, then error message is shown.

## 2.2 AC Gap Analysis

| # | Story Scope | Covered? | Gap/Ambiguity | Severity |
| --- | --- | --- | --- | --- |
| 1 | Face ID/Fingerprint login | Partial | No AC for device without biometric hardware/not enrolled | S1 |
| 2 | Security-critical flow | No | No retry limit/lockout AC after repeated failures | S1 |
| 3 | Fallback | No | No "Use Password Instead" fallback AC | S1 |
| 4 | Session integrity | No | No AC for biometrics disabled mid-session while app backgrounded | S2 |
| 5 | Cross-platform | No | No distinction between Face ID (iOS) and Fingerprint (Android) behavior | S2 |
| 6 | Security/data | No | No AC on token storage/expiry (Keychain/Keystore) | S1 |
| 7 | Accessibility | No | No AC for VoiceOver/TalkBack on prompt/fallback | S2 |
| 8 | Analytics | No | No AC for adoption/success/failure event tracking | S2 |

## 2.3 Testability Blockers

| Item | Status | Blocking? |
| --- | --- | --- |
| Test accounts (enrolled/non-enrolled) | Missing | Y |
| Env access (New Relic — auth latency; Kibana — token logs) | Not confirmed | Y |
| Device/platform coverage | 4 devices / 2 platforms: iPhone 14 (Face ID, iOS 17), iPhone SE (Touch ID, iOS 17), Samsung S23 (Fingerprint, Android 14), Pixel 6a (Fingerprint, Android 14) | Y |
| Dependency: Backend token service | In Progress | Y — BLOCKING |

## 2.4 Testing Scope & Type

- Functional

- Negative/error handling

- Security (token storage)

- Regression (password login path)

- UI/Visual

- Accessibility

- Analytics

- Cross-platform

## 2.5 Effort — 3 QA Persons

| QA | Focus | Rationale | Est. (days) |
| --- | --- | --- | --- |
| QA1 | Happy path + fallback (iOS) | Core AC + platform nuance | 3 |
| QA2 | Negative/lockout (Android) + security/token validation | Parallel device track | 3.5 |
| QA3 | Regression (password path), analytics, accessibility | Starts once build stabilizes | 2.5 |

Wall-clock (parallel): ~3.5 days, blocked until dependency = Done.

## 2.6 RTM — Test Cases

| AC Ref | TC ID | Technique | Steps | Expected Result | Severity |
| --- | --- | --- | --- | --- | --- |
| AC1 | TC-101-01 | EP | Enable biometric, open app | Prompt shown instead of password field | S1 |
| AC2 | TC-101-02 | EP | Complete biometric successfully | Navigate to Home | S1 |
| AC3 | TC-101-03 | Error Guessing | Fail biometric scan | Error message shown | S1 |
| Error Handling | TC-101-04 | Error Guessing | Fail biometric 5x consecutively | GAP — lockout behavior undefined | S1 |
| Accessibility | TC-101-05 | Checklist Based | VoiceOver on, trigger prompt | Prompt/fallback announced correctly | S2 |
| GAP — not in AC | TC-101-06 | Negative | No biometric hardware/not enrolled | Falls back to password, no crash | S1 |
| GAP — not in AC | TC-101-07 | Negative | Disable biometrics in OS settings mid-session | Graceful fallback on resume | S2 |
| GAP — not in AC | TC-101-08 | Security/Edge | Inspect token storage post-login | Stored in Keychain/Keystore, not plaintext | S1 |
| GAP — not in AC | TC-101-09 | State Transition | Background app during prompt, resume | Recovers without hang/crash | S2 |
| GAP — not in AC | TC-101-10 | Checklist Based | Validate analytics event on success/failure | Correct event + params sent | S2 |

## 2.7 Business Impact

Value: Reduces login friction, improves retention/DAU.

Risk of inadequate testing: Auth bypass/token leakage = critical security incident; lockout gaps could permanently lock out users.

## 2.8 Verdict

Verdict:   BLOCKED

Fails all 3 threshold criteria: dependency In Progress, ~40% traceability, 5 unresolved S1 gaps.

# Section 3: STORY-102 — Export Transaction History as PDF

User Story As a premium account holder I want to export last 12 months of transactions as PDF So that I can use it for tax filing/records

Linked Artifacts

- Figma Export_Flow_Final (Draft, not approved)

- No XDS linked

- Dependency: 3rd-party PDF service (DocuGen) — Done

## 3.1 Draft AC

- Tap Export → PDF generated with 12 months of transactions.

- PDF completes → tap Download → file saves to device.

## 3.2 AC Gap Analysis

| # | Story Scope | Covered? | Gap | Severity |
| --- | --- | --- | --- | --- |
| 1 | 12 months history | Partial | No AC for <12mo history or zero transactions | S1 |
| 2 | Large data | No | No AC for large volume performance/size limits | S2 |
| 3 | Failure handling | No | No AC for PDF generation failure/vendor timeout | S1 |
| 4 | Download | No | No AC for storage-permission-denied (Android) | S2 |
| 5 | Design | Flagged | Figma still Draft — AC may not reflect final UI/copy | S1 |
| 6 | Data integrity | No | No AC validating PDF content accuracy vs. source data | S1 |
| 7 | Accessibility | No | No AC for tagged/screen-reader-compatible PDF | S2 |
| 8 | Security | No | No AC on password protection for financial PII | S1 |

## 3.3 Testability Blockers

| Item | Status | Blocking? |
| --- | --- | --- |
| Test accounts (0 txns, 1-2 txns, full 12mo, >1000 txns) | Not provisioned | Y |
| Env access (New Relic — export latency/timeouts) | Not confirmed | Y |
| Device/platform coverage | 3 platforms: iOS app, Android app, Web-Chrome desktop; device count unspecified | Y |
| Dependency: DocuGen (3rd-party) | Done | N |
| Design sign-off | Draft, not approved | Y — BLOCKING |

## 3.4 Testing Scope & Type

- Functional

- Data validation

- Performance

- Security/Privacy

- UI/Visual (pending)

- Accessibility

- Regression

## 3.5 Effort — 3 QA Persons

| QA | Focus | Rationale | Est. (days) |
| --- | --- | --- | --- |
| QA1 | Happy path + data accuracy | Core AC, data reconciliation | 2.5 |
| QA2 | Edge cases (zero/large data), performance, errors | Parallel, independent data volumes | 2.5 |
| QA3 | Security/PII, accessibility, UI (post Figma approval) | Partially blocked on design | 2 (+delay risk) |

## 3.6 RTM — Test Cases

| AC Ref | TC ID | Technique | Steps | Expected Result | Severity |
| --- | --- | --- | --- | --- | --- |
| AC1 | TC-102-01 | EP | User w/ 12mo history exports | PDF generated with all transactions | S1 |
| AC2 | TC-102-02 | EP | Tap Download post-generation | File saves to device | S1 |
| GAP — not in AC | TC-102-03 | Edge (BVA) | User with 0 transactions exports | Empty-state message, not blank/broken PDF | S1 |
| GAP — not in AC | TC-102-04 | Edge (BVA) | User with >1000 transactions exports | Generates within SLA, no timeout/crash | S2 |
| GAP — not in AC | TC-102-05 | Negative | Vendor service errors/times out | Retry/error message, not silent failure | S1 |
| GAP — not in AC | TC-102-06 | Negative | Android storage permission denied | Graceful permission prompt, no crash | S2 |
| GAP — not in AC | TC-102-07 | Data Validation | Compare PDF line items to DB records | Amounts/dates/currency match exactly | S1 |
| GAP — not in AC | TC-102-08 | Security | Inspect PDF for password protection/PII handling | Confirms policy compliance | S1 |
| Accessibility | TC-102-09 | Checklist Based | Open PDF w/ screen reader | N/A — no AC exists; needs clarification | S2 |

## 3.7 Business Impact

Value: Supports tax-season/compliance use case, paid-tier retention driver.

Risk: Data inaccuracies cause tax-filing errors (legal exposure); missing PII protection is a compliance risk (GDPR/CCPA).

## 3.8 Verdict

Verdict:   BLOCKED

Figma unapproved + 4 unresolved S1 gaps; ~40% traceability.

# Section 4: STORY-103 — Push Notification for Price Drop Alerts

User Story As a shopper with Wishlist items I want a push notification on price drop So that I don't miss a deal

Linked Artifacts

- No Figma

- XDS NOTIF-SVC-API.json

- Dependency: Head-End pricing engine — Blocked (data feed fix pending)

## 4.1 Draft AC

- Price drop detected → push notification sent.

- Tap notification → app opens to product page.

## 4.2 AC Gap Analysis

| # | Story Scope | Covered? | Gap | Severity |
| --- | --- | --- | --- | --- |
| 1 | "Price drop" | Partial | No defined minimum threshold (any drop vs. % based) | S1 |
| 2 | Multiple items | No | No AC for simultaneous multi-item drops (batched vs. multiple notifications) | S2 |
| 3 | Notification permissions | No | No AC for OS-level push disabled | S1 |
| 4 | Frequency | No | No throttling/spam-prevention AC | S2 |
| 5 | Deep link | Partial | No AC for item removed/OOS by time of tap | S2 |
| 6 | Design | Missing | No Figma provided at all | S1 |

## 4.3 Testability Blockers

| Item | Status | Blocking? |
| --- | --- | --- |
| Test accounts (wishlist, push enabled/disabled) | Not confirmed | Y |
| Env access (Kibana — delivery logs; New Relic — pricing engine latency) | Not confirmed | Y |
| Device/platform coverage | 2 platforms: iOS (APNs), Android (FCM); device count unspecified | Y |
| Dependency: Head-End pricing engine | Blocked | Y — HARD BLOCKING |
| Design | Not provided | Y |

## 4.4 Testing Scope & Type

- Functional

- Integration (pricing → notification → push delivery)

- Negative/error handling

- Regression (Wishlist)

- Analytics

## 4.5 Effort — 3 QA Persons (provisional, pending unblock)

| QA | Focus | Rationale | Est. (days) |
| --- | --- | --- | --- |
| QA1 | Functional (iOS push) + deep link | Platform-specific | 2 |
| QA2 | Functional (Android push) + throttling/edge cases | Parallel platform | 2 |
| QA3 | Integration (pricing→notification pipeline), analytics | Needs stable data feed first | 2.5 |

## 4.6 RTM — Test Cases

| AC Ref | TC ID | Technique | Steps | Expected Result | Severity |
| --- | --- | --- | --- | --- | --- |
| AC1 | TC-103-01 | EP | Price drops on wishlist item | Push notification sent | S1 |
| AC2 | TC-103-02 | EP | Tap notification | Opens to product page | S1 |
| GAP — not in AC | TC-103-03 | Negative | OS push notifications disabled | No crash; fallback behavior TBD | S1 |
| GAP — not in AC | TC-103-04 | Edge Case | Price fluctuates repeatedly in short window | No spam; throttling applies | S2 |
| GAP — not in AC | TC-103-05 | Edge (BVA) | Price drops $0.01 vs. significant % | Threshold undefined — needs clarification | S1 |
| GAP — not in AC | TC-103-06 | Negative | Multiple items drop simultaneously | Batch vs. multiple notifications undefined | S2 |
| GAP — not in AC | TC-103-07 | Negative | Item removed/OOS by time of tap | Graceful redirect, not broken deep link | S2 |
| Integration | TC-103-08 | State Transition | E2E: pricing engine → notification service → device | Delivered within SLA | S1 |

## 4.7 Business Impact

Value: Re-engagement/urgency-based conversion driver — direct revenue impact.

Risk: Notification spam hurts retention/opt-out rates; stale pricing erodes trust; broken deep links hurt conversion at point of intent.

## 4.8 Verdict

Verdict:   BLOCKED

Head-End dependency actively Blocked (not just delayed) — fails "no open blocking dependencies" outright. No Figma; 4 S1 gaps open. Return to refinement.

# Section 5: STORY-104 — Admin Dashboard — Bulk User Deactivation

User Story As an internal admin I want to bulk-deactivate selected users So that I can manage cleanups efficiently

Linked Artifacts

- Figma Admin_Bulk_Actions_v1

- XDS ADMIN-API-v1.4.yaml

- Dependency: Admin permissions service — Done

## 5.1 Draft AC

- Select users → click Deactivate → confirmation modal appears.

- Confirm → selected users set inactive.

- List refreshes → deactivated users excluded from Active filter.

## 5.2 AC Gap Analysis

| # | Story Scope | Covered? | Gap | Severity |
| --- | --- | --- | --- | --- |
| 1 | Multi-select | Partial | No max-selection-limit AC | S2 |
| 2 | Bulk action | No | No partial-failure handling AC (some succeed, some error) | S1 |
| 3 | Data integrity | No | No audit trail/logging AC | S1 |
| 4 | Reversibility | No | No undo/reactivation flow or irreversibility confirmation | S1 |
| 5 | Permissions | No | No RBAC restriction AC on who can perform bulk action | S1 |
| 6 | Protected accounts | No | No AC preventing self-deactivation or super-admin deactivation | S1 |
| 7 | Notification | No | No AC on whether deactivated users are notified | S2 |

## 5.3 Testability Blockers

| Item | Status | Blocking? |
| --- | --- | --- |
| Test accounts (super-admin, standard admin, read-only) | Not confirmed | Y |
| Env access (Kibana — audit logs; New Relic — bulk API performance) | Not confirmed | Y |
| Device/platform coverage | 1 platform (internal web tool), 2 browsers (Chrome/Edge latest) | Y |
| Dependency: Admin permissions service | Done | N |

## 5.4 Testing Scope & Type

- Functional

- Negative/error handling

- Security/RBAC

- Audit/logging

- Regression (Active Users filter)

- Performance

## 5.5 Effort — 3 QA Persons

| QA | Focus | Rationale | Est. (days) |
| --- | --- | --- | --- |
| QA1 | Happy path + list/filter regression | Core AC | 1.5 |
| QA2 | Partial failure + RBAC boundary testing | Parallel, independent role accounts | 2 |
| QA3 | Audit trail validation, performance/scale, undo flow | Parallel once test data seeded | 2 |

## 5.6 RTM — Test Cases

| AC Ref | TC ID | Technique | Steps | Expected Result | Severity |
| --- | --- | --- | --- | --- | --- |
| AC1 | TC-104-01 | EP | Select users, click Deactivate | Confirmation modal appears | S1 |
| AC2 | TC-104-02 | EP | Confirm deactivation | Selected users set inactive | S1 |
| AC3 | TC-104-03 | EP | Refresh list post-deactivation | Excluded from Active filter | S2 |
| GAP — not in AC | TC-104-04 | Negative | Batch includes already-inactive + valid users | Partial-failure handling undefined | S1 |
| GAP — not in AC | TC-104-05 | Security/RBAC | Standard admin attempts bulk deactivation | Role restriction undefined | S1 |
| GAP — not in AC | TC-104-06 | Negative/Edge | Admin attempts self-deactivation via bulk action | Should be blocked with clear message | S1 |
| GAP — not in AC | TC-104-07 | Edge (BVA) | Select max allowed users vs. one over limit | Limit undefined; validate enforcement | S2 |
| GAP — not in AC | TC-104-08 | Checklist Based | Perform bulk deactivation, check audit log | Actor/timestamp/affected IDs logged | S1 |
| Reporting | TC-104-09 | Checklist Based | Validate dashboard reflecting deactivated counts | Counts update correctly | S2 |

## 5.7 Business Impact

Value: Operational efficiency gain for admin account management at scale.

Risk: Mass deactivation without audit/undo could lock out legitimate users at scale — severe operational incident; missing RBAC = security control gap.

## 5.8 Verdict

Verdict:   CONDITIONALLY BLOCKED

No hard dependency blocker, but 5 unresolved S1 gaps (~45% traceability). Fastest to convert to Ready — pure AC rework, no external dependency wait required.

# Section 6: STORY-105 — Real-Time Chat Typing Indicator

User Story As a live chat user I want to see when the agent is typing So that I know a response is coming

Linked Artifacts

- Figma Chat_UI_Typing_Indicator

- XDS CHAT-WS-API.md

- Dependency: 3rd-party chat vendor WebSocket integration — In Progress

## 6.1 Draft AC

- Agent starts typing → "Agent is typing..." appears.

- Agent stops typing 3+ seconds → indicator disappears.

## 6.2 AC Gap Analysis

| # | Story Scope | Covered? | Gap | Severity |
| --- | --- | --- | --- | --- |
| 1 | Real-time indicator | Partial | No AC for WebSocket disconnect/reconnect mid-session | S1 |
| 2 | "Real-time" | No | No defined latency tolerance (500ms? 2s?) | S2 |
| 3 | Multi-session | No | No AC for chat open on multiple devices/tabs | S2 |
| 4 | Directionality | No | Unclear if agent sees user typing too (scope ambiguous) | S1 |
| 5 | Vendor dependency | Flagged | 3rd-party WebSocket integration still In Progress | S1 |
| 6 | Accessibility | No | No AC for screen-reader conveyance (visual-only risk) | S2 |

## 6.3 Testability Blockers

| Item | Status | Blocking? |
| --- | --- | --- |
| Test accounts (customer + agent-side sandbox) | Not confirmed | Y |
| Env access (Kibana — WebSocket logs; New Relic — latency) | Not confirmed | Y |
| Device/platform coverage | 3 platforms: iOS app, Android app, Web-Chrome; device/browser count unspecified | Y |
| Dependency: 3rd-party WebSocket integration | In Progress | Y — BLOCKING |

## 6.4 Testing Scope & Type

- Functional

- Integration (WebSocket events)

- Regression (chat send/receive)

- Performance/latency

- Accessibility

- Reliability (reconnect handling)

## 6.5 Effort — 3 QA Persons

| QA | Focus | Rationale | Est. (days) |
| --- | --- | --- | --- |
| QA1 | Happy path across platforms | Core AC | 1.5 |
| QA2 | Negative/edge (disconnect, multi-session, timeout boundary) | Parallel, independent scenarios | 2 |
| QA3 | Integration/latency validation + accessibility | Depends on vendor integration stability | 2 (+delay risk) |

## 6.6 RTM — Test Cases

| AC Ref | TC ID | Technique | Steps | Expected Result | Severity |
| --- | --- | --- | --- | --- | --- |
| AC1 | TC-105-01 | EP | Agent starts typing | Indicator appears | S1 |
| AC2 | TC-105-02 | State Transition/BVA | Agent stops typing, wait 3+ sec | Indicator disappears | S2 |
| GAP — not in AC | TC-105-03 | Edge (BVA) | Stop typing at exactly 2.9s vs 3.1s | Validate exact timeout boundary | S2 |
| GAP — not in AC | TC-105-04 | Negative | WebSocket drops mid-display | Reconnect behavior undefined — should clear/recover | S1 |
| GAP — not in AC | TC-105-05 | Edge Case | Chat open on 2 devices simultaneously | Sync behavior undefined | S2 |
| GAP — not in AC | TC-105-06 | Negative | High latency/packet loss | No flicker/false persistence | S2 |
| Accessibility | TC-105-07 | Checklist Based | Screen reader active during indicator display | Not announced — visual-only risk, no AC exists | S2 |
| Integration | TC-105-08 | Checklist Based | E2E vendor WebSocket → UI render | Within latency SLA (SLA undefined — GAP) | S1 |

## 6.7 Business Impact

Value: Improves perceived responsiveness, reduces chat drop-off.

Risk: Stuck/flickering/false-persisting indicator post-disconnect is worse than no indicator — actively misleads users about agent presence.

## 6.8 Verdict

Verdict:   BLOCKED

3rd-party WebSocket integration In Progress + 3 unresolved S1 gaps (reconnect, directional scope, latency SLA).

# Section 7: Consolidated Summary

| Story | Verdict | Primary Blocker | Open S1 Gaps | Traceability Est. |
| --- | --- | --- | --- | --- |
| STORY-101 Biometric Login | BLOCKED | Backend token service In Progress | 5 | ~40% |
| STORY-102 PDF Export | BLOCKED | Figma Draft; data/security AC missing | 4 | ~40% |
| STORY-103 Price Drop Push | BLOCKED | Head-End pricing engine actively Blocked; no Figma | 4 | ~30% |
| STORY-104 Bulk Deactivation | CONDITIONALLY BLOCKED | No external dependency; AC gaps only (RBAC/audit/undo) | 5 | ~45% |
| STORY-105 Typing Indicator | BLOCKED | 3rd-party WebSocket In Progress | 3 | ~50% |

Verdict Threshold Applied (all stories): No open blocking dependencies AND ≥80% AC-to-TC traceability AND zero unresolved S1 gaps.

None of the five stories currently meet the Ready threshold.

## Recommended Action Order

- STORY-104 — Prioritize first. No external dependency wait; purely needs AC rework (RBAC rules, partial-failure behavior, audit trail, self-deactivation guard, undo policy). Fastest path to Ready.

- STORY-102 — Escalate Figma approval; clarify empty-state, error-handling, and PII/security requirements with Product/Design.

- STORY-101 — Push backend team for token service completion date; clarify lockout/fallback UX with Design in parallel so AC is ready the moment dependency clears.

- STORY-105 — Track vendor WebSocket integration completion; clarify reconnect and bidirectional scope with Product now so no time is lost once unblocked.

- STORY-103 — Lowest priority for this sprint; Head-End dependency is actively Blocked (not just pending) and no design exists yet — needs the most upstream work before it's even refinement-ready.

— End of Document —